What Is Still Missing Before Live

- AWS production setup

  - Create AWS account.

  - Enable root MFA. AWS recommends MFA and IAM Identity Center for human access. See AWS MFA guidance: https://docs.aws.amazon.com/IAM/latest/UserGuide/id_credentials_mfa.html

  - Set up billing alerts/budgets.

  - Choose region.

  - Buy/configure domain.

  - Bootstrap Terraform remote state: S3 state bucket + DynamoDB lock table.

  - Fill Terraform backend config.

  - Run terraform fmt, validate, plan, then apply dev.

  - Fix real AWS issues from first plan/apply.

- Production secrets

  - DeepSeek API key.

  - encryption key / KMS setup.

  - pseudonym HMAC key.

  - Cognito settings.

  - database credentials through RDS/Secrets Manager.

  - GitHub environment variables from Terraform outputs.

- Production auth

  - Finalize Cognito hosted UI/domain.

  - Configure callback/logout URLs for web/iOS/Android.

  - Wire Expo auth to real Cognito.

  - Confirm secure token persistence.

  - Test /v1/me, profile, and dream submission with real JWTs.

- Mobile release accounts

  - Apple Developer Program account. Apple lists the annual membership as $99/year and includes App Store/TestFlight distribution capabilities. Source: https://developer.apple.com/programs/

  - Google Play Console developer account. Google documents a one-time $25 registration fee and identity verification/testing requirements. Source: https://support.google.com/googleplay/android-developer/answer/6112435

  - Expo/EAS account/project.

  - Bundle IDs/package names:

    - iOS: something like com.yourcompany.dreamlens

    - Android: same style package name.

  - App icons, splash screens, screenshots, privacy labels, store descriptions.

- Payments

  - You do not need to subscribe to payment providers to continue development.

  - You do need payment setup before real paid release.

  - Recommended path: RevenueCat because the app already has a mock entitlement boundary.

  - Create RevenueCat project/app.

  - Create entitlement: premium.

  - Create offering: default.

  - Create products:

    - monthly subscription

    - yearly subscription

  - Mirror products in Apple App Store Connect and Google Play Console.

  - Add RevenueCat SDK later.

  - Add backend webhook/receipt verification before trusting paid state.

  - RevenueCat docs cover products, entitlements, offerings, SDK setup: https://www.revenuecat.com/docs/getting-started/quickstart

- Legal and compliance

  - Privacy policy.

  - Terms of use.

  - AI disclaimer.

  - Data deletion/export process.

  - App Store privacy nutrition labels.

  - Google Play Data Safety form.

  - Decide retention policy for dreams, profiles, AI cost ledger.

- Production validation

  - Install/run Docker locally or verify in CI.

  - Install/run Terraform.

  - Install/run k6.

  - Install/run Maestro.

  - Run E2E against deployed dev.

  - Run load smoke.

  - Verify logs contain no dream text or PII.

  - Verify CloudWatch alarms fire.

Your Next Steps

- Create GitHub repo and push current code.

- Create AWS account, enable MFA, set billing alerts.

- Pick domain and AWS region.

- Install local tools: Docker Desktop, Terraform, k6, Maestro.

- Bootstrap Terraform remote state in AWS.

- Fill GitHub dev and prod environments with required variables.

- Deploy dev infra with Terraform.

- Create DeepSeek account/API key and store it in Secrets Manager.

- Configure real Cognito.

- Deploy API and web to dev.

- Run Playwright, k6, and manual API Swagger checks against dev.

- Create Apple Developer, Google Play Console, Expo/EAS accounts.

- Prepare app assets and store metadata.

- Create RevenueCat + store subscription products.

- Implement real RevenueCat integration and backend entitlement validation.

- Deploy staging/prod only after the above is green.

Best immediate engineering next step: production-readiness pass 1: get AWS dev deployed end-to-end without payments first. Payments can follow after the app can sign in, submit dreams, store data, and serve web/mobile against real cloud infrastructure.

dreamlens-dev

Access key: AKIAVQ52XDNEE3K4ZO6S

Secret access key: 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